I also created the running execution plan:

Report-Working/SpillageReport/FINALISATION_EXECUTION_PLAN_V1.0.md

The plan deliberately rearranges the checklist into dependency order rather than simply following the checklist top-to-bottom.

The execution order I recommend is:

- Final skirting-philosophy review. Reconcile Sections 11–13, 23.2, 25.2–25.4, 27, the action register, Conclusion 29 and Appendices D/E. The controlling message is: correct confirmed feed/product/loading/tracking/geometry contributors first; side-skirt/spill-seal is residual lateral containment where a real residual duty remains. W10 proves the principle; Sample Conveyors may use it secondarily; wider use is only where comparable lateral loss and suitable geometry are demonstrated.

- TuTrac supplier recommendation. Add TuTrac as a suggested/indicative supplier for spring-loaded/self-tensioning primary and secondary belt-cleaner/scraper solutions, but explicitly preserve South32's freedom to use any supplier/OEM satisfying the functional specification. I also built in a requirement to verify the exact company/trade identity before naming it and to avoid accidentally turning the report into a sole-source recommendation.

- Two-perspective impact review. First read the entire report as a non-technical decision-maker and test whether the problem, control philosophy and required actions are understandable. Then read it as an engineering reviewer and challenge evidence strength, causality, verification requirements, structural qualifications, CV09 rollout logic and skirting logic. Finally work backwards from the Executive Summary and Conclusion and ensure every important statement is developed in the body and has a corresponding action.

- Video hyperlinks and optional QR codes. Reconcile all eight controlled videos against Appendix C, add stable View Video HTTPS links, optionally add QR codes only to the highest-value dynamic evidence, export via Word rather than Print-to-PDF, and test the actual PDF links from a logged-out/different device. Before doing this, however, we need to confirm that making mine inspection video publicly accessible through GitHub is acceptable to South32.

- Cover and front matter. Adapt the final cover from the established ISS sheave-report design, then complete inspection dates, Prepared/Reviewed/Approved information, signatures, distribution details and remaining placeholders. The V1.0 filename does not yet mean the report should be marked formally issued.

- External-source and evidence-release checks. The most important additional item I found is CTD-005 / DRAW-005. Because the cleaner-placement illustration comes from the Dust Control Handbook for Industrial Minerals Mining and Processing, RI 9689 (2012), we should resolve reuse permission or redraw it before external issue. I also added evidence-register reconciliation and a check that Sample Conveyor 3 REF-013 remains withdrawn.

- Manual page composition. This is where you can do the page/white-space restructuring you wanted. The plan specifically preserves the formatting controls we have already established, including Top-aligned table cells, captions, headings, fields and Figure/Table numbering.

- Field/navigation refresh and final Word QA. After page moves, use Ctrl+A → F9, then check TOC, List of Figures, List of Tables, PAGEREF, SEQ fields, PAGE/NUMPAGES, internal references, hyperlinks, spelling, images, captions, tables, comments and tracked changes.

- Final DOCX/PDF release gate. Full page-by-page Word render, PDF export, page-by-page PDF comparison, hyperlink/QR testing, metadata/privacy decision, final revision/status/signatures, controlled filenames and explicit issue authorisation. Only after that should we call the document formally final/issued.